***PRODUCT BACKLOG***

| ID | PRIORITY | ESTIMATE | ITEM |
| --- | --- | --- | --- |
| 8 | Medium | 48h | As the display monitor, I want to fetch and display both pending and completed orders for customers to know the status of their order. |
| 9 | Medium | 22h | As a cashier, I want to accept an order when a payment is in cash so that it will appear for baristas. |
| 10 | Medium | 22h | As a customer, I want to be prompted for extras to put in my drink (like syrups) so that my coffee will be more tasteful. |
| 12 | Medium | 22h | As a customer, I want to be able to cancel my order at any time so that I am free to make that decision. |
| 13 | Medium | 14h | As a customer, I want to be able to choose to pay in cash, MobilePay or card so that I have these options at my disposal. |
| 14 | Low | 22h | As a cashier, I want to be able to edit an order's comment so that wishes from customers can be fulfilled. |
| 15 | Low | 22h | As a cashier, I want to cancel orders when they are not paid for so that they will not use unnecessary resources. |
| 16 | Low | 22h | As a customer, I want to be able to edit an item from my unsubmitted order, for example, choose a different syrup for my coffee, in case I change my mind. |
| 17 | Low | 14h | As a customer, I want to be able to leave a comment in my order so that I can make a special request. |
| 18 | Low | 14h | As a customer, I want to pick whether my order is for on-site consumption or take-away so that I have a choice. |
| 19 | Low | 20h | As an admin, I want to add an extra to the list of products of the Campus Café so that they will be visible for customers when they order. |
| 20 | Medium | 20h | As a barista, I want to see the extras the customer has added to his items so that I will assemble his order correctly. |
| 21 | Medium |  | As an admin, I want to manage access keys to the system so that limited functionalities are not accessible to everyone |

* Make change to the database in which the table “Extraavailableforitem” becomes “extraavailablefortype” and update ER/GR diagrams accordingly & update documentation of them.