**LAURA**

**KAMIL**

**ROBERT**

**DANIEL**

**13- As a customer, I want to be able to choose to pay in cash, MobilePay or card so that I have these options at my disposal.**

-> new window, three buttons, the button for pay with cash sends an order with the status “unpaid”. this should appear for the cashier. MOVE THE ALERT TO THE NEW VIEW.

**18- As a customer, I want to pick whether my order is for on-site consumption or take-away so that I have a choice.**

-> In the same window as PAY. ON-SITE or TAKE-AWAY is just a part of the comment. There will be a method for setting the comment which just puts ON-SITE or TAKE-AWAY at the beginning or end of the comment String. (plus equals) + KAMIL

**17- As a customer, I want to be able to leave a comment in my order so that I can make a special request.**

-> Do we have a button? The new view will reuse stuff from Cashier View -> Edit Comment.

**19- As an admin, I want to add an extra to the list of products of the Campus Café so that they will be visible for customers when they order.**


-> Similar to Database View & Add Item View? Just that it’s for Extras.

IN EXTRA MANAGEMENT: -> make checkboxes for all the types (just 4) and then this information will be used to insert into the table EXTRAAVAILABLEFORTYPE. (put the extra created and the type.) ADD AND REMOVE

**20- As a barista, I want to see the extras the customer has added to his items so that I will assemble his order correctly.**

-> New table in the Details View. Will fetch from the database (extrainiteminorder) and the new table will say which item(just name) & which extra(s) for it. The extras are shown as an ArrayList toString.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task Title | Responsible | Estimate (hours) | Status |
| 13 | 1 | Design PaymentView | Robert | 2 | Completed |
| 13 | 2 | Implement PaymentView + VC + VM | Robert | 10 | Completed |
| 13 | 3 | Integration Test and Document PaymentView | Robert | 2 | Completed |
| 18 | 4 | Implement checkboxes for take-away or not (PaymentView) | Robert | 2 | Completed |
| 18 | 5 | Add functionality to the checkboxes | Robert + Kamil | 14(7\*2) | Completed |
| 18 | 6 | Test and document the take-away feature | Robert | 2 | Completed |
| 20 | 7 | Modify and implement the extras to be visible for Barista in DetailsView | Kamil | 12 | Completed |
| 20 | 8 | Test and document ^^^^ | Kamil | 4 | Completed |
| 19 | 9 | Extra Database View | Laura | 8h | Completed |
| 19 | 10 | Add Extra View | Laura | 8h | Completed |
| 19 | 11 | Documentation ^^^^ | Laura | 4h | Completed |
| 17 | 12 | Implement add comment for order | Dany | 4h | Completed |
| 17 | 13 | Create add comment view ( VC+VM) | Dany | 4h | Completed |
| 17 | 14 | Test and document add comment | Dany | 4h | Completed |
| 21 | 15 | Document Access Keys | Dany | 6h | Completed |



Chart, line chart

Description automatically generated