|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task Title | Responsible | Estimate (hours) | Status |
| 13 | 1 | Design PaymentView | Robert | 2 | Completed |
| 13 | 2 | Implement PaymentView + VC + VM | Robert | 10 | Completed |
| 13 | 3 | Integration Test and Document PaymentView | Robert | 2 | Completed |
| 18 | 4 | Implement checkboxes for take-away or not (PaymentView) | Robert | 2 | Completed |
| 18 | 5 | Add functionality to the checkboxes | Robert + Kamil | 14(7\*2) | Completed |
| 18 | 6 | Test and document the take-away feature | Robert | 2 | Completed |
| 20 | 7 | Modify and implement the extras to be visible for Barista in DetailsView | Kamil | 12 | Completed |
| 20 | 8 | Test and document ^^^^ | Kamil | 4 | Completed |
| 19 | 9 | Extra Database View | Laura | 8h | Completed |
| 19 | 10 | Add Extra View | Laura | 8h | Completed |
| 19 | 11 | Documentation ^^^^ | Laura | 4h | Completed |
| 17 | 12 | Implement add comment for order | Dany | 4h | Completed |
| 17 | 13 | Create add comment view ( VC+VM) | Dany | 4h | Completed |
| 17 | 14 | Test and document add comment | Dany | 4h | Completed |
| 21 | 15 | Document Access Keys | Dany | 6h | Completed |

**WHAT WAS ACHIEVED:**

* LAURA: Made Extra Database View & Add Extra View
* KAMIL: Extras displayed for the Barista, Customer can now add a comment, small fixes
* ROBERT:
* DANIEL: Documented the access keys

**WHAT WENT WELL:**

* LAURA: Feel confident with making new views quickly, can document faster & faster
* KAMIL: Figuring out the extras displayed for the barista was quicker than I thought, new Property class was introduced.
* ROBERT:
* DANIEL: got more knowledge on how to document

**WHAT TO DO NEXT:**

* LAURA: Deploy system (fix minor issues), javadoc, report writing
* KAMIL: Focus on cleaning up the system, start documentation
* ROBERT:
* DANIEL: Javadoc 🍾🥳, help fixing the current bugs/issues
* AAAA
  + **concerns - transition phase of UP**
  + **Can we have a sprint that is a phase of UP?**
  + it is possible to add the same extra to the same item more than once, it shouldn't be. Throw an EXCEPTION.
  + When, in the same order, there are two products of one item and they both have extras, the extras table is joining them together. They should stay separated. ORDER DETAIL VIEW
  + Get rid of scrollbars in BARISTA
  + Figure out PROXY
  + Talk to Steffen & figure out how to structure Reports