**SPRINT GOAL:** Have the code READY and a general overview of what the Reports will look like.

**The sprint goal was achieved.**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task Title | Responsible | Estimate (hours) | Status |
| REPORT | 1 | Remake Class Diagram | Robert | 4 | Completed |
| TRANSITION | 2 | Refactor code - Fix scrollbars | Kamil | 2 | Completed |
| TRANSITION | 3 | Refactor code - Make Proxy | Laura | 8 | Completed |
| TRANSITION | 4 | Fix ExtraInItemInOrder - OrderDetail View | Kamil | 8 | Completed |
| REPORT | 5 | Plan Project Report | Laura | 4 | Completed |
| REPORT | 6 | Start Project Report - WILL BE SPLIT UP INTO MORE TASKS/CHAPTERS | Kamil, Robert | 18(4,5\*4) | Completed |
| REPORT | 7 | Plan Process Report | Laura | 4 | Completed |
| REPORT | 8 | Start Process Report - WILL BE SPLIT UP INTO MORE TASKS/CHAPTERS | Laura | 16 | Completed |
| TRANSITION | 9 | Write Javadoc | Daniel | 24 | Started, not completed |
| TRANSITION | 10 | Implement exception so that customer cannot add the same extra twice | Kamil | 2 | Completed |

**What went well?**

Inspiration for report, code is pretty awesome

**What could be better?**

System is slow in some moments